Project Proposal Template

# Project: AI-Powered Predictive Maintenance

Objective:

To build a end-to-end Machine Learning and Deep Learning pipeline that predicts equipment failures, estimates Remaining Useful Life (RUL) using time-series sensor data, explains failure causes using Explainable AI (XAI), and powers interactive analytical dashboards and an LLM-based Maintenance Assistant.

Description:

The system processes time-series sensor streams (Vibration, Temperature, Pressure) to forecast machine degradation. The project leverages advanced ML and Deep Learning architectures alongside key interactive features:

- Deep Learning RUL & Anomaly Forecasting: Sequential time-series modeling to estimate remaining machine lifespan.

- Explainable AI (XAI): SHAP and LIME integration to explain model decisions and pinpoint specific sensor anomaly drivers.

- Interactive Analytics & Digital Twin Simulation: Dashboards for real-time risk status, What-if sensor parameter manipulation, and ROI cost-saving evaluation.

- LLM Maintenance Assistant & Auto Reporting: Natural language querying over machine logs and automated PDF diagnostic report generation.

Tools & Design:

- UML & Architecture Design: Draw.io / Enterprise Architect (DFD, Sequence, Activity, Class, ERD diagrams).

- Data Processing & Analytics: Pandas, NumPy, Scikit-Learn, SciPy (Signal processing / FFT).

- Deep Learning & Frameworks: PyTorch / TensorFlow, Keras, MLflow (Experiment Tracking).

- Explainable AI & LLMs: SHAP, LIME, LangChain, HuggingFace / OpenAI API.

Technologies to Use:

- Machine Learning & Time-Series Models: XGBoost, LightGBM, Random Forest, ARIMA/PROPHET.

- Deep Learning Architectures: LSTM, GRU, 1D-CNN (for vibration spectral analysis), Autoencoders (for unsupervised anomaly detection).

- Deployment & Prototyping: Streamlit / Gradio (For ML Dashboards & Simulators), FastAPI (ML Inference API).

- Reporting & Documentation: ReportLab / Jinja2 (PDF Generation), Jupyter Notebooks.

Team Members & Responsibilities:

- Salah Mohy Mohamed ( Backend Architecture & Classical ML/XAI Lead )

- Yossef Mohamed Abdelrahman ( Time-Series Feature Engineering & FastAPI Developer )

- Jana Mohamed Fadly ( Software Requirements, System Modeling & Integration Lead )

- Zeyad Yasser Mahrous ( Deep Learning RUL Specialist & LLM/Automation Developer )

- Mariam Khaled Gamal ( UI/UX Frontend Designer & System Documentation Specialist )

- Tasneem Ahmed Mohamed ( Exploratory Data Analyst & Model Evaluation Specialist )

# Phase 1: Gathering Requirements (Week No. 9 - 10)

- Tasneem 1 & Salah: Perform initial Exploratory Data Analysis (EDA) on sensor distributions, signal correlations, and target variables.

- Youssef : Define backend API specifications, database schemas, and data streaming requirements.

- Mariam : Gather UX/UI interface requirements for Streamlit dashboard and simulator layouts.

- Zeyad : Define prompt engineering requirements and document specifications for the LLM chatbot and automated PDF generator.

- Jana : Document functional and non-functional requirements, stakeholder analysis, and user stories.

Deliverables:

- Software Requirements Specification (SRS) Document.

- Initial EDA Report & Jupyter Notebook.

- Stakeholder Analysis & Use Case Descriptions.

# Phase 2: Analysis & Design (From Week No. 13)

- Youssef : Time-series feature engineering (Rolling window statistics, FFT for vibration signals) and feature store setup.

- Tasneem : Feature selection, correlation analysis, and data normalization pipeline design.

- Salah : Database ERD design for machine logs and setting up FastAPI backend architecture.

- Mariam : Building Streamlit UI wireframes, layout design, and Digital Twin grid prototype.

- Zeyad : Designing prompt templates for LLM diagnostic assistance and PDF report layouts.

- Jana: Constructing complete UML behavioral diagrams (Use Case, Sequence, Activity, Class) and DFD diagrams.

Deliverables:

# Complete UML Diagrams Package & DFDs.

# Database ERD & Schema Specification.

# Preprocessed & Engineered Training Datasets.

# UI/UX Wireframes & Streamlit Application Shell.

# Phase 3: Implementation (Weeks 14 - 20)

- Zeyad : Training and fine-tuning Deep Learning models (LSTM/GRU/1D-CNN) for RUL forecasting.

- Salah : Training classical ML models (XGBoost), MLflow experiment tracking, and integrating SHAP/LIME XAI modules.

- Youssef : Deploying model inference endpoints using FastAPI and integrating database persistence.

- Salah : Building interactive Streamlit features (Digital Twin, What-if Simulator, Cost Calculator).

- Zeyad : Implementing LangChain LLM Assistant and building automated PDF report generator (ReportLab/Jinja2).

- Jana : Validating model outputs against system requirements and coordinating end-to-end component integration.

Deliverables:

- Trained DL Models, Weights & Model Evaluation Log.

- Functional Streamlit Analytics Dashboard & Interactive Simulators.

- LangChain LLM Assistant Module.

- Automated PDF Maintenance Report Generator.

# Phase 4: Testing, Release & Final Presentation (Weeks 21 - 24)

- Jana & Tasneem : Model evaluation (Precision, Recall, F1, ROC-AUC), cross-validation, and performance tuning.

- Youssef & Salah : End-to-end API testing, UI performance testing, and live cloud deployment.

- Zeyad : Testing LLM response accuracy, chatbot guardrails, and PDF generation formatting.

- Mariam: Writing Test Plan, QA bug reports, technical documentation, user manual, and presentation slides.

- All Team : Finalizing technical documentation, user manual, presentation defense, and video demo.

Deliverables:

- Test Plan, Test Cases & QA Bug Resolution Report.

- Deployed Live Application & Inference API Link.

- Final Technical Documentation & End-User Manual.

- Final Presentation Deck (PPT) & Project Video Demonstration.